## Slide 1: Project Manager as a Value Role in IT
Cathleen Bonner, Manager of IT Projects and Portfolio
The Broad Institute of MIT and Harvard

## Slide 2: Agenda
Cathleen’s work experiences and biases
The case for project management in IT
Basic elements of good project management
What does project management look like in IT?
Challenges for implementing project management in IT
Implementing project management into your IT group
Resources
Q & A

## Slide 3: Cathleen’s work experiences and biases
5 years in higher education administration
14 years at what is now the Broad Institute of MIT and Harvard
  5 years in desktop support
  2 years in general IT project management
  6 years in research computing as engagement and project management
  1 year managing the project and portfolio group
Teamwork is great for solving problems
“Us vs. Them” mentality isn’t helpful

## Slide 4: The tricky triad
Helping the workplace community
Supporting IT peers
Aligning our work with what’s Most Important

## Slide 5: Agenda
Cathleen’s work experiences and biases
The case for project management in IT
Basic elements of good project management
What does project management look like in IT?
Challenges for implementing project management in IT
Implementing project management into your IT group
Resources
Q & A

## Slide 6: The case for project management in IT
Workplace community members don’t “see” the wins of IT projects
It’s hard to get a community excited about preventative projects
Emergencies will ALWAYS happen to distract us from our work
It is hard for IT staff to “pull up” out of the detail of their work
IT folks get very excited about initiatives, but too many are started without appropriate resources

## Slide 7: Agenda
Cathleen’s work experiences and biases
The case for project management in IT
Basic elements of good project management
What does project management look like in IT?
Challenges for implementing project management in IT
Implementing project management into your IT group
Resources
Q & A

## Slide 8: Dictionary definition of project/plan
proj·ect (prjkt, -kt) n.
1. A plan or proposal; a scheme. See Synonyms at plan.
2. An undertaking requiring concerted effort
plan (pln) n.
1. A scheme, program, or method worked out beforehand for the accomplishment of an objective
2. A proposed or tentative project or course of action.
3. A systematic arrangement of elements or important parts; a configuration or outline
4. A drawing or diagram made to scale showing the structure or arrangement of something.
5. In perspective rendering, one of several imaginary planes perpendicular to the line of vision between the viewer and the object being depicted.
6. A program or policy stipulating a service or benefit

## Slide 9: Elements of good project management
Talking to the people who are most invested in or affected by the project or outcome
Identifying the risks that are mitigated by doing or not doing a project
Understanding the cost (people, software, time)
Knowing the criteria for success
A clear list tasks for people to do and assigned people
Following up with and clearing the way for the people who are completing the tasks
Making transparent the progress of the project to sponsors and clients
Completing the project

## Slide 10: IT definition of qualification for project/plan Status
Is there a clear and active sponsor and/or client?
Is there a definite beginning and definite end of this endeavor?
Is this project linked to a team, department or workplace objective or goal?
Are there risks associated with this endeavor that require oversight or organization?
Is this endeavor sufficiently complicated enough (or have sensitivity points) where oversight will be necessary to see it through to the end or benefit relationships?

## Slide 11: Traditional/waterfall methodology
Initiate
  Engage all stakeholders
  Draft scope statement
  Check scope statement and adjust
Plan
  Identify major pieces and tasks
  Assign people responsible
  Identify dependencies and sequences
  Estimating costs (people, duration, hardware/software, other resources)
  Formalize work breakdown structure

## Slide 12: Traditional/waterfall methodology
Execute and Control
  Track issues and actions
  Clear obstacles
  Communicate progress to stakeholders
Close
  Administrative Closure
  Develop list of lessons learned
  Acknowledgement/Celebration

## Slide 13: Traditional/waterfall methodology
Pros
  Most accessible methodology for people
  Friendly to non-dedicated staff resources
  Fairly non-controversial
  Project manager shoulders more of the planning burden
Cons
  Risks that end product might be different than what customers expect
  Not ideal for iterative-dependent projects
  Project manager shoulders more of the planning burden

## Slide 14: Agile scrum
Iterative management of development
User Stories
Backlog
Frequent meetings with customers
Frequent check-ins with development teams
Development teams are cross-functional and fully dedicated
Methodology is fairly strict

## Slide 15: Agile scrum
Pros
  Good structure for iterative-dependent goals
  Risk of straying from results is limited by design
  Both sponsors and customers are highly integrated into phase development
  Design emphasizes use cases vs. solutions
Cons
  Methodology concepts aren’t immediately accessible for most people
  Team training on Scrum or other methods is necessary
  Teams work best when fully dedicated
  Method faces opposition in workplaces that don’t understand methodology

## Slide 16: Agenda
Cathleen’s work experiences and biases
The case for project management in IT
Basic elements of good project management
What does project management look like in IT?
Challenges for implementing project management in IT
Implementing project management into your IT group
Resources
Q & A

## Slide 17: Personality traits for project management
Professional
Organized
Customer-focused but clear on boundaries
Process and goal oriented
Excellent oral and written communicator
Teamwork mentality

## Slide 18: Sometimes…things “other” than formal P.M. roles are what it looks like in IT
Leading brainstorms and mind-mapping exercises
Facilitating meetings
Leading as a neutral party
Scope planning
Communicating outreach
Coordinating a Customer Relations Model
Translating analytics to action items

## Slide 19: Formal Project Management
Leading traditional/waterfall projects
ScrumMaster
Full time
Part-time, distributed amongst teams and skill

## Slide 20: Agenda
Cathleen’s work experiences and biases
The case for project management in IT
Basic elements of good project management
What does project management look like in IT?
Challenges for implementing project management in IT
Implementing project management into your IT group
Resources
Q & A

## Slide 21: Challenges for implementing project management in IT
Lack of senior support
Lack to metrics to assess risk
Lack of departmental goals and objectives
Resistance of IT group culture
Constrained resources

## Slide 22: Agenda
Cathleen’s work experiences and biases
The case for project management in IT
Basic elements of good project management
What does project management look like in IT?
Challenges for implementing project management in IT
Implementing project management into your IT group
Resources
Q & A

## Slide 23: Implementing project management within your group
Who do you have in-house that is a good candidate?
Socialize the concept
Send 3-5 people to local PM training
Ease into some quick win opportunities
Gather metrics from last two years of projects
Identify which projects failed to meet goals

## Slide 24: Examples of IT projects with a P.M.
Research IT Strategy development
Lab Computing Support POC
IRB Portal development
CLIA certification
Reorganization process (6)
ELN POC
Data Center move (communication outreach)
Online educational tutorial vendor POC
Storage retirement/data migration

## Slide 25: Agenda
Cathleen’s work experiences and biases
The case for project management in IT
Basic elements of good project management
What does project management look like in IT?
Challenges for implementing project management in IT
Implementing project management into your IT group
Resources
Q & A

## Slide 26: Resources
Corporate Education Group
Interaction Associates/MIT
Agile University
Scrum books
CAMP IT conferences
Create affinity groups – maybe within BBLISA?

## Slide 27: Join us in IT at the Broad Institute!
Senior Business Systems Analyst (Business Systems)
Systems Administrator 2 – Storage Specialist (HPC Ops)
Senior [Linux] Systems Administrator (HPC Ops)
Information Security Engineer (Network and Security)*
Network Engineer I (Network and Security)
Desktop Support Specialist I (Service Desk)
Apply at: https://www.broadinstitute.org/careers/careers
*not yet posted, but will be soon

## Slide 28: Agenda
Cathleen’s work experiences and biases
The case for project management in IT
Basic elements of good project management
What does project management look like in IT?
Challenges for implementing project management in IT
Implementing project management into your IT group
Resources
Q & A

## Slide 29: Talk.
Personal Vignettes?
How has a project-management-like role worked well for you or your group?
How has project management gotten in the way and what was/were the cause/causes of that?